| 押 [Your Name / Studio] Web Design & Development · Toronto, ON | Proposal #2026-014 Date: July 10, 2026 Valid until: August 9, 2026 |
| --- | --- |

Website Design, Registration & Online Payments

Prepared for MMS Shotokan Karate — Oshawa, Ontario   ·   Attn: [Dojo Owner / Sensei]

A custom, mobile-friendly website for the dojo that does more than look good: prospective students can register online, families can pay the registration fee and monthly membership securely, and every enquiry lands straight in your inbox — so you spend less time on admin and more on the mat.

01   What this project delivers

Goal — Turn website visitors into registered, paying students without manual paperwork.

For — Parents and adults in Oshawa/Durham searching for traditional Shotokan karate.

Approach — A bespoke design — clean, disciplined, and unmistakably a karate dojo.

Result — Registrations by email + automated Stripe payments, on your own hosting.

02   Scope & deliverables

Custom website & design

Bespoke visual identity & responsive layout (phones, tablets, desktop)

Five pages: Home, Contact, Pricing, plus payment success & cancel pages

Full content: schedule, location, curriculum, values, who can join

Smooth animations, accessibility-minded markup, fast loading

Online registration & contact

Registration & contact forms that email submissions to your Gmail

Spam protection built in (honeypot + trusted form service)

No monthly software fee — uses a free, reliable form service

Secure online payments (Stripe)

One-time registration fee + recurring monthly membership

Secure Stripe Checkout — cards, Apple Pay & Google Pay

Automatic email notification to the dojo on every payment

Members can cancel/manage their own membership

Card data never touches your site

Launch & handover

Deployment to your Hostinger hosting with HTTPS

Written setup guide for keys, pricing & future edits

End-to-end testing of forms & payments before go-live

03   Investment

| WORK | EST. EFFORT | AMOUNT (CAD) |
| --- | --- | --- |
| Discovery & custom design | ~14 hrs | $1,400 |
| Website build (5 pages) | ~18 hrs | $1,800 |
| Registration & contact email | ~4 hrs | $400 |
| Stripe payment platform | ~14 hrs | $1,700 |
| Deployment, testing & QA | ~6 hrs | $600 |
| Project management & revisions | ~8 hrs | $600 |
| Fixed project total | ~64 hrs | $6,500 |

Quoted as a fixed price, not hourly — hours shown for transparency. Stripe's processing fee (≈ 2.9% + 30¢ per transaction) is charged by Stripe to the dojo and is not part of this quote.

04   Ongoing care & optional add-ons

Recommended care plan — $85 / month

Hosting checks, updates, security, Stripe/plugin maintenance, and small content edits (up to 1 hr/mo). Cancel anytime.

| OPTIONAL ADD-ON | PRICE |
| --- | --- |
| Family / multi-student pricing tier | +$450 |
| Logo & brand mark design | +$600 |
| Professional copywriting (all pages) | +$400 |
| Photography of classes & dojo | Referral (local partner) |

05   Timeline

| PHASE | WORK | WHEN |
| --- | --- | --- |
| 1 · Kickoff & content | Gather logo, photos, fees, Stripe/Hostinger access | Week 1 |
| 2 · Design & build | Pages built, first preview link for feedback | Weeks 1–2 |
| 3 · Payments & forms | Stripe + email wired and tested in test mode | Week 3 |
| 4 · Revisions & launch | Final edits, go-live on Hostinger, handover | Week 4 |

Typical delivery: 3–4 weeks from kickoff, assuming content and account access are provided promptly.

06   Payment terms & assumptions

50% deposit ($3,250) to begin; 50% balance ($3,250) due on launch.

Care plan billed monthly, starting the month after launch. Cancel with 30 days' notice.

Includes two rounds of revisions; further changes billed at [$90]/hr or via the care plan.

Payment by e-transfer to [email] or invoice via [Stripe/PayPal].

Dojo provides content (text, logo, photos) and Stripe + Hostinger account access.

Stripe and Hostinger accounts are owned by the dojo; site ownership transfers on final payment.

Third-party fees (hosting renewal, domain, Stripe processing) are the dojo's responsibility.

07   Acceptance

To proceed, sign below and return with the 50% deposit. We'll schedule kickoff within a few days.

______________________________            ______________________________

Signature — MMS Shotokan Karate                 Signature — [Your Name / Studio]

Name & date                                                    Name & date

[Your Name / Studio]  ·  [email]  ·  [phone]

押忍 — MMS Shotokan Karate